| Date & Min  | Recommendation  | Lead Member  | Lead Officer  | Accepted?  | Implemented?  | Completed?  | Progress/Comments  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 22/03/21Min 33.5 | The costs associated with refurbishing Penwortham Leisure Centre be provided to members | Finance, Property and Assets | Mark Lester | Yes | No | No | Significant changes/opportunities have arisen within the last few months on this project. With the transfer from Serco contractual delays and planned PAISA works covered pool sites boilers and filter service/replacement, Penwortham sports hall floor resurfacing.An opportunity for Decarbonisation funding has lead us to delay related heating, air handling and energy saving work to see if we can leverage grant funding. A survey was undertaken last week and a report is due which will be used for the funding bid.As a result we are concentrating on 3 priority schemes.* Bamber Bridge Tennis centre car park extension (estimate £188k) planned start mid summer
* Leyland, Bamber bridge and Penwortham external painting – Low Level works ongoing and Penwortham and Bamber bridge high level access works going out to tender soon
* Refurbishment of Bamber Bridge and Penwortham Reception areas – Options are be sought for reconfiguration and extension options, planned works for a December finish to align with quieter trading.
 |
| 14/06/21Min 41.4 | Asks the Cabinet Member to ensure the capital programme is deliverable in future years. | Finance, Property and Assets | Louise Mattinson | Yes | No | No | Capital budget monitoring reports will continue to be provided to Cabinet and Scrutiny on a quarterly basis.  |