| ***Date of Meeting*** ***& Min. No.*** | ***Title and Recommendation*** | ***Portfolio Holder/******Responsible Officer*** | ***Accepted******Yes/No*** | ***Implemented******Yes/No*** | ***Explanation/Progress*** |
| --- | --- | --- | --- | --- | --- |
| 12/04/18Min. No.54 | **Worden Hall – progress update**2. the Committee looks forward to the Consultants’ Brief being circulated to members of the Committee3. the Committee requests that future updates include some information (such as bullet points) on the agenda | Cllr Clark /J NoadCllr Clark /J Noad | YesYes | YesNo | Consultants Brief was circulated to Scrutiny Members on 17th May 2018A note will be circulated in advance of the next scheduled meeting. This is reliant on the outcome of the current tender exercise. |
| 12/04/18Min. No.57 | **Strategic Asset Review Study by Cushman and Wakefield**3. the Committee requests an update on the Leyland Masterplan4. the Committee welcomes the Strategic Asset Plan and suggests it is involved in its development and monitoring5. the Committee welcomes the offer to provide clarity on whether the essential maintenance works had been carried out at Worden Hall | Cllr Clark /J NoadCllr Clark /J NoadCllr Clark /J Noad | YesYesYes | NoNoNo | A comprehensive report updating Members on all the Master Plans will be provided during Quarter 2.Scrutiny Members will be invited in to be part of the development of the Strategic Asset PlanThe urgent works identified by Cushman and Wakefield were estimated at costing at least £250,000. Given that this a high cost for the Council on an asset that is not in use and with no firm proposals the repairs were not authorised by the previous Director of Neighbourhoods. The need for these works is now embodied in the emerging proposals to bring the Hall back in to use in a viable manner and will therefore form part of that proposal moving forward. |